**P109 - Summary Extraction along with sentiment analysis.**

**Business Objective:To extract E-books of your choice and extract summary ,categorize summary as positive,negative or neutral. Build a NLP model to achieve the said objective with accepted accuracy of 75% and above.**

**Acceptance Criterion:**

Need to deploy the end results

**Milestones:**

**35-40 days to complete the Project**

|  |  |
| --- | --- |
| **Milestone** | **Duration** |
| Kick off and Business Objective discussion | 1 day |
| Data set Details | 1 Week |
| EDA | 1 Week |
| Model Building | 1 Week – 1 ½ week |
| Model Evaluation | 1 week |
| Feedback |
| Deployment | 1 Week |
| Final presentation |  |

Protocols:

1. All participants should adhere to agreed timelines and timelines will not be extended.
2. All the documentation – Final presentation and R/python code to be submitted before the final presentation day.
3. All the participants must attend review meetings.